## Slide 1: XL-C
Integration Planning

## Slide 2: XL – C
Configuration 1: DM Throughput Increase only
Configuration 2: DM and HS throughput Increase

## Slide 3: 4X Gen4 – Printing Engine tasks
Heads & Block
  Electronics
    VHDL OHDB-2
    Driver
  Mechanics
    Block design
    Liquids flow (double flow for SHS)
  Heads Alignment Procedure
  Block Alignment Procedure (Transparency)
Wiper – Possible Change

## Slide 4: Other
Printing Sequence and Working Point
  Data distribution (SW)
  Printing Sequence (SW)
  UV optimization
Possibly Affected Wizards and Sequences
  Weight Test
  Wipe and Purge
  MRW
  Others (Meir?)
UV increase
  SHS – must?
  DM – may be required
Vacuum

## Slide 5: OS Changes
Modes Logic changes
Estimations

## Slide 6: SHS Related Decisions
Flooding?
Liquids, Waste & Vacuum Flow Increase
UV increase
Heads Staggering ?

## Slide 7: Suggested Milestones Contents on Milestone Exit
G4 x 2 Evaluation
  Materials
  Final Block
  Rico Electronics
Gen 4 on jetting station
  Final Block
  Final Electronics (OHDB-2, OHDB SW, Driver)
  Preliminary SW to test printing patterns
4x Gen 4 on Connex
  Final Block
  Finial Electronics
  Final EM SW
4x Gen4 on XL
  XL B
  Platform is Ready for SHS (Flow, Vacuum, UV)

## Slide 8: Agenda for Sunday Meeting
Session1
  Tasks Review per discipline
  Pre-requisite verification
Session 2
  Fishbone building on the board (if enough information is available)

## Slide 9: XL-B List (consider SHS readiness)
Internal Heating
  Heaters + diffusers
  Electricity
New motor on Z
Back wall Isolation & Cooling
Package for PC (PC wreck)
Roller pump
External waste
Internal UV sensor
Power Unit
Stepper pumps

## Slide 10: Tasks Review
List of tasks per discipline for each milestone
Two configurations will be considered:
  C1: Not SHS ready
  C2: SHS ready
The task estimated duration should be specified for both configuration
  Rough estimation of calendar time of calendar time
  Resources assumption ?
For HW tasks related known SW contents should be specified
For all tasks pre-requisites (to start task!) must be specified

## Slide 11: Template of tasks table
Electronics - Milestone 1 |  |  |  | 
Task | Duration C1 | Duration C2 | SW Content | Pre-requisites
VHDL | 4 months | 4 months | New Interface | OHDB2 ready
Block-Boards integration on jetting station | 2 weeks | 2 weeks |  | SW ready Block mechanics ready